Estate Audit — 2026-08-12

# Estate Audit — 2026-08-12

Auditor: Claude (standing adviser / orchestrator / verifier role, established 2026-08-12) Scope: Google Drive, GitHub, Obsidian, mail/identity, and the research deliverables against Iris's 2026-08-05 requirements. Method: direct inspection — byte-level hash and size comparison, git state, filesystem link resolution. No status was taken on trust.

## 0. Headline

One critical failure was found and fixed during this audit. Google Drive for Desktop had silently reverted 10 of the 16 files in the 2026-08-12 supervisor package to older cloud versions — including Chapter 3 (the meeting's deliverable) and the literature workbook. Had the meeting proceeded without this check, the supervisors would have been shown the previous, uncited Chapter 3 and the old 8-source spreadsheet.

Root cause: a plain copy into G:\ loses to Google Drive's conflict resolution when a file of the same name already exists in the cloud — the cloud copy wins and the newer local file is discarded. Files with new names (06, 07, 08) survived; every file that already existed was reverted.

Fixed: all files re-published through a new delete-then-copy-then-verify routine (scripts/publish-and-verify-drive.ps1) and confirmed byte-identical after a settle delay.

## 1. Google Drive

### 1.1 Structure — healthy

Nine-folder canonical structure present and populated: 00_Admin_and_Decisions (19 files), 01_Research_Questions (10), 02_PhD_Proposal (12→18), 03_Literature_Review (12), 04_SE_Modeling_Studies (14), 05_Medical_Feasibility_Gated (19), 06_Weekly_Meetings (32), 07_Submission_Package (2, intentionally near-empty), 99_Archive (2), plus _Ali private (do not share) (6).

### 1.2 Findings

| ID | Sev | Finding | State |
| --- | --- | --- | --- |
| D-01 | CRITICAL | Drive reverted 10/16 package files to older cloud versions — incl. Chapter 3 (44,643 B old vs 52,922 B correct) and the literature workbook (12,536 B old vs 27,023 B correct) | FIXED + verified |
| D-02 | HIGH | Canonical topic folders held stale copies: 02_PhD_Proposal had the 08-10 Chapter 3; 03_Literature_Review had the 8-source workbook; 00_Admin had an old tracker | FIXED + verified |
| D-03 | HIGH | Proposal v0.3 was entirely absent from 02_PhD_Proposal — only v0.1 and v0.2 were there, so the canonical proposal folder did not contain the current proposal | FIXED (published as Proposal v0.3 (current)) |
| D-04 | MEDIUM | Two literature spreadsheets now coexist: the native VEGO-AI PhD Literature Workbook v0.1.gsheet (untouched since 07-30) and the new .xlsx. Ambiguous which is authoritative for Iris | OPEN — see plan A2 |
| D-05 | MEDIUM | _Ali private (do not share) holds .md files, which Google Drive cannot preview. If they matter, they should be .docx/.pdf; if internal-only, they are fine as-is | OPEN — low urgency |
| D-06 | INFO | 07_Submission_Package is empty except its overview — this is correct by design (stays empty until a submission candidate is approved) | No action |
| D-07 | UNVERIFIABLE | Whether the Drive is actually shared with Iris and Arnon (A08-05) cannot be determined from the filesystem — sharing lives in Drive's ACL | NEEDS ALI |

## 2. GitHub

| ID | Sev | Finding | State |
| --- | --- | --- | --- |
| G-01 | HIGH | 13 uncommitted files on main — the entire Aug-12 package work (Chapter 3, workbooks, builders, audit) exists only on local disk. A disk failure loses it | OPEN |
| G-02 | MEDIUM | PR #14 open since 2026-07-26 (~2.5 weeks) — "Publish BigUI experiment evaluation…" | OPEN — decide merge or close |
| G-03 | MEDIUM | Two branches severely divergent: agent/bigui-experiment-platform (ahead 172 / behind 41) and agent/independent-evidence-evaluation (ahead 184 / behind 14). The longer they diverge the harder the merge | OPEN |
| G-04 | LOW | Local-only branches never pushed: docs/iris-july29-phd-execution, feature/human-feedback-manager, feature/m4a-test-compat — unbacked-up work | OPEN |
| G-05 | INFO | main is level with origin (0 unpushed commits); PR #9 (July-01 redirect package) is no longer open — merged or closed | No action |

## 3. Obsidian

| ID | Sev | Finding | State |
| --- | --- | --- | --- |
| O-01 | MEDIUM–HIGH | The vault lives at C:\Users\ahamed\OneDrive - Parallel Wireless\Documents\Obsidian Vault — inside the employer's corporate OneDrive tenant. Anything created directly in the vault syncs to Parallel Wireless. Note: the research content itself is reached through a junction to G:\, and OneDrive does not follow junctions, so the research files are very likely not uploading — but the vault, its config, and any note authored in place are in the corporate tenant. For a personal PhD this is an IP/ownership question worth settling deliberately | OPEN — decision needed |
| O-02 | LOW | A VEGO-AI PhD entry appeared in one enumeration but no longer resolves (File Not Found) — a stale/dangling link from an earlier layout | OPEN — remove reference |
| O-03 | LOW | Junk files in vault root: Untitled.canvas, Untitled 1.canvas (2 bytes each) | OPEN — delete |
| O-04 | INFO | The live junction VEGO-AI PhD Working 2026 → Drive folder works correctly (12 files visible on both sides) — this is a good setup | No action |

## 4. Mail and identity

| ID | Sev | Finding | State |
| --- | --- | --- | --- |
| M-01 | HIGH (capability gap) | The only connected mail account is `ahamed@parallelwireless.com` (Microsoft 365, "Engineer I, QA"). There is no Gmail/academic mail connected. I therefore cannot see or verify correspondence with Iris and Arnon — including her check-in email (A08-07) | OPEN — needs a decision |
| M-02 | MEDIUM | Consequence: I cannot verify whether Iris's email arrived, nor whether the Drive share notification was sent. These stay NEEDS ALI in every report until an academic mailbox is connected | OPEN |
| M-03 | NOTE | Using a corporate mailbox for PhD supervision correspondence carries the same IP/retention question as O-01 | OPEN |

## 5. Research deliverables vs Iris's 2026-08-05 requirements

| Req | What Iris asked | Verdict | Evidence |
| --- | --- | --- | --- |
| E15.1 | Gap + RQ chapter in full | DONE | ~5,200 words, 66 citation markers, on Drive verified at 52,922 B |
| E15.2 | Per-RQ literature spreadsheet with RQ tag column | DONE | 40 verified sources, 4 sheets, coverage-gap analysis; 27,023 B verified |
| E15.3 | Think about §2 and §4, do not start | DONE (correctly not started) | 4 §2 options, 9 §4 options, 14 questions; no design committed |
| E15.4 | Share the Drive with Iris and Arnon | NOT VERIFIABLE — NEEDS ALI | ACL not inspectable from disk |
| E15.5 | Word proposal + separate tracking doc | DONE | v0.3 .docx + 6-sheet tracker, both on Drive |
| E15.6 | Reply to her check-in email | NEEDS ALI | No mail visibility (M-01) |
| E15.7 | Present live on Aug 12 | READY | 10-slide deck + walkthrough + Q&A |
| A08-01 | Verify final RQ wording vs saved draft | BLOCKING — NEEDS ALI | Two discrepancies surfaced: E6 exploration vs identification/classification; E8 human vs expert judgment |
| E5,E6,E7,E8,E9,E10,E12,E13 | Wording/structure corrections | APPLIED | Each traced in the tracking workbook |
| E14 | 3-month blocks, 3-year horizon | NOT STARTED (correct) | Belongs to the Plan chapter, not this cycle |

## 6. Standing evidence gates — unchanged

| Gate | Value | Blocks |
| --- | --- | --- |
| EXP-005 generalization-safe expert labels | 0 of 24 (≥20 needed) | every quantitative accuracy claim |
| Medical entry gates G1–G6 | 0 of 6 | any medical data processing |
| Literature searches QL-01…QL-05 | not run | any novelty/completeness statement |
| Accuracy / generalization / clinical claims | none made | — verified by automated guard, 18/18 PASS |

## 7. What I could NOT verify (stated honestly)

Drive sharing status — requires the Drive UI or API; not inspectable from the filesystem.

Any email — no academic mailbox connected (M-01).

Whether the supervisors have opened anything — no telemetry, by design.

The exact agreed RQ wording — only Ali's saved working draft can settle it (A08-01).

Cloud-side Drive state beyond what the local client exposes; the client is the only window, and

D-01 proves it can disagree with the cloud.

Audit performed 2026-08-12. Every "FIXED" above was re-verified by byte comparison after a settle delay. Every "OPEN" item appears in the plan with an owner.